TEST PLAN

YASHART — Screen Printing

Manual Testing Project  |  https://yashart.netlify.app/

# 1. Document Control

| Document title | YASHART Manual Testing — Test Plan |
| --- | --- |
| Project | YASHART Manual Testing Project |
| Version / status | 1.0 — Draft (execution not started) |
| Author | Siddhi Kamble |
| Reviewer | [Optional: mentor / peer] |
| Date created | 09-Oct-2026 |

Revision history

| Version | Date | Author | Description |
| --- | --- | --- | --- |
| 1.0 | 09-Oct-2026 | Siddhi Kamble | Initial draft based on analysis of the live website |

# 2. Project Overview

This project is a manual testing exercise for the public website of YASHART, a screen-printing and packaging business. It covers test planning, scenario and test case design, execution, defect reporting and test summary reporting, and is maintained as a QA portfolio project.

No requirements document (SRS/BRD) was available. Requirements used in this project are therefore 'observed requirements' derived from walking through the live site, and are recorded in the Requirement Traceability Matrix (RTM).

# 3. Application Overview

YASHART is a catalogue-style website for a business located in Dharavi, Mumbai. Visitors browse printing and packaging products and enquire through WhatsApp or phone. The site is hosted at https://yashart.netlify.app/.

Features observed on the site:

- Single home page with header navigation (Home, Products, Contact), a phone link and a WhatsApp link

- Product catalogue of 21 products in 6 categories, with a category filter (All + 6 categories)

- One detail page per product showing badges, description, Material, Size, MOQ and Subcategory

- 'WhatsApp Quote' and 'Call Now' buttons on each product page, 'Back to products' link

- Contact section: phone, Instagram link, email, address, working hours

Not present (so not tested): login, registration, shopping cart, checkout, payment, search box and contact/enquiry form.

| Category | Products |
| --- | --- |
| Disposable Items | 4 |
| Wedding Cards | 4 |
| Visiting Cards | 4 |
| Stickers & Labels | 3 |
| Carry Bags | 3 |
| Hotel Parcel Containers | 3 |
| Total | 21 |

# 4. Testing Objectives

- Verify that the website's available functionality works as it appears to be intended (navigation, filter, product pages, enquiry links).

- Verify that product and contact information is displayed accurately and consistently.

- Verify that the site is usable on common screen sizes and in common browsers.

- Identify, document and track genuine defects with clear reproduction steps and evidence.

- Produce traceable, maintainable test documentation suitable for a portfolio.

# 5. Scope

- All modules listed in section 7, including the 21 product detail pages (link check on all, deep content checks on a representative sample covering every category)

- Functional, UI, usability, responsive, compatibility, smoke, sanity, regression and retesting

- Verification that WhatsApp, phone, Instagram and email links open correctly

# 6. Out of Scope

- Automation, performance / load, security and penetration testing

- Backend, hosting configuration and API testing

- Sending real WhatsApp messages, placing real calls, or contacting the business during testing

- Content of third-party sites (WhatsApp, Instagram) beyond confirming the link opens correctly

- Formal accessibility and SEO audits

- Features that do not exist on the site (login, cart, checkout, payment, search, forms)

# 7. Modules Under Test

| Module | Coverage | Scenarios | Test cases |
| --- | --- | --- | --- |
| Header & Navigation | Brand, Home / Products / Contact links, header phone and WhatsApp links | 5 | 8 |
| Product Catalogue | 'Our Products' section, 21 product cards, View Product links | 5 | 6 |
| Category Filter | All + 6 category filters (Disposable Items, Wedding Cards, Visiting Cards, Stickers & Labels, Carry Bags, Hotel Parcel Containers) | 5 | 10 |
| Product Detail | Product pages: details, badges, specifications (Material, Size, MOQ), back navigation | 5 | 12 |
| Enquiry Links | WhatsApp Quote and Call Now on product pages | 2 | 6 |
| Contact & Footer | Phone, Instagram, email, address, working hours, copyright | 3 | 4 |
| Responsive & Compatibility | Mobile / tablet / desktop layouts, breakpoints, Firefox and Edge smoke checks | 3 | 5 |
| URL Handling & Usability | Invalid and direct URLs, content / branding / URL consistency | 2 | 3 |
| Total |  | 30 | 54 |

Counts are the planned numbers in YASHART_Manual_Testing.xlsx.

# 8. Testing Types

| Type | How it is applied in this project |
| --- | --- |
| Smoke testing | Quick check that the site loads, navigation works, filter works and a product page opens, before deeper testing (e.g. TC_001, TC_015, TC_049). |
| Sanity testing | Focused checks after a change or defect fix, such as View Product for one product per category (TC_013). |
| Functional testing | Navigation, category filter, View Product, WhatsApp Quote, Call Now, contact links. |
| UI testing | Alignment, readability, badges, active filter state, card structure. |
| Usability testing | Back navigation, filter state after returning, link clarity, consistency of content. |
| Responsive testing | Mobile, tablet and desktop viewports, plus breakpoint boundaries. |
| Compatibility testing | Chrome (primary), Firefox and Edge smoke runs. |
| Regression testing | Re-running the smoke and high-priority suite and all link checks after a defect is fixed or the site changes. |
| Retesting | Re-executing a failed test case after the defect is reported fixed. |

# 9. Test Approach

## 9.1 Test design process

- Explore the live site and list modules, pages and user journeys.

- Derive observed requirements (REQ_xx) and map them to test scenarios (TS_xxx) and test cases (TC_xxx) in the RTM.

- Write test cases with preconditions, numbered steps, test data and expected results. Expected results are based only on what the site displays or what the underlying link specifies.

- Execute tests manually and record results in the Test Execution sheet; Actual Result and Status stay 'Not Executed' until a test is actually run.

## 9.2 Test design techniques

| Technique | Where it applies |
| --- | --- |
| Positive testing | Valid use of navigation, filters, product pages and enquiry links. |
| Negative testing | Invalid product URLs and unknown paths (TC_052); behaviour of filter state after refresh / Back (TC_024). |
| Equivalence Partitioning | Each product category is a partition (TC_016 to TC_021); one product per category is sampled for detail pages (TC_013, TC_025 to TC_031); viewport classes mobile / tablet / desktop. |
| Boundary Value Analysis | Applied only to responsive breakpoints: widths B-1, B, B+1 (TC_051). There are no numeric input fields on the site, so BVA is not forced elsewhere. |
| Decision Table testing | Used as an execution matrix for enquiry links (see 9.3). Applicable because link behaviour depends on device type and whether a handler app is available. |

## 9.3 Decision table — enquiry links (WhatsApp / phone)

Used when executing TC_007, TC_008, TC_037 to TC_041. Record the observed outcome in Comments.

| Device | Handler app available? | Expected behaviour |
| --- | --- | --- |
| Mobile | Yes | WhatsApp app opens with the chat and message pre-filled / dialer opens with the number. |
| Mobile | No | Browser falls back to WhatsApp web page or shows an 'open with' / install prompt; no site error. |
| Desktop | Yes | WhatsApp Desktop or WhatsApp Web opens with the chat / system asks which app handles the call. |
| Desktop | No | WhatsApp Web page opens via wa.me with the message; phone link shows a prompt or does nothing harmful. |

## 9.4 Prioritisation

Priority is assigned by business impact for a catalogue site whose goal is to generate enquiries: navigation, catalogue, filter, product details and enquiry links are High; secondary UI and consistency checks are Medium or Low. Planned split: High 29, Medium 22, Low 3.

## 9.5 Execution order

- 1) Smoke suite  2) Functional and UI tests by module  3) Responsive and compatibility tests  4) Negative and usability tests  5) Retesting of fixed defects  6) Regression run  7) Test summary.

- Screenshots are captured for every failed test and for key passed tests where useful, named by test case or bug ID.

# 10. Test Environment

| Item | Details |
| --- | --- |
| Application URL | https://yashart.netlify.app/ (live site) |
| Operating system | To be recorded at execution |
| Primary browser | Google Chrome (latest stable) — version to be recorded at execution |
| Other browsers | Mozilla Firefox, Microsoft Edge — versions to be recorded at execution |
| Devices / viewports | Desktop; Chrome DevTools device emulation; real mobile device if available |
| Network | Stable broadband / Wi-Fi connection |
| Tools | Microsoft Excel (or Google Sheets), Microsoft Word, Chrome DevTools, screenshot tool, Git and GitHub |

# 11. Browser / Device Coverage

| Browser / device | Coverage level | Purpose |
| --- | --- | --- |
| Chrome (desktop, latest) | Full — all test cases | Primary test browser |
| Firefox (desktop, latest) | Smoke subset (TC_049) | Compatibility |
| Edge (desktop, latest) | Smoke subset (TC_050) | Compatibility |
| Mobile viewport 360x640 / 390x844 | TC_047 and layout checks | Responsive (DevTools emulation or real device) |
| Tablet viewport 768x1024 | TC_048 | Responsive |
| Desktop 1366x768 / 1920x1080 | TC_048 | Responsive |

Safari and other browsers are not planned unless a device is available.

# 12. Entry Criteria

- Website URL is accessible and the home page loads.

- Test plan, scenarios and test cases are prepared and reviewed.

- Product master list (Test-Data folder) is available.

- Required browsers and DevTools are available; evidence folders are created.

# 13. Exit Criteria

- All High priority test cases are executed.

- All planned test cases are executed, or any not executed are explained as Blocked or deferred.

- Every failed test has a logged defect with evidence.

- Defects found are retested where a fix is available, otherwise marked as open in the summary.

- Test Summary Report is completed with real execution figures.

# 14. Risks and Mitigation

| Risk | Mitigation |
| --- | --- |
| The live site may change during testing, so results become outdated. | Record execution date and browser for every test; take screenshots; re-check key pages before finalising the summary. |
| No requirements document exists. | Use observed requirements, state this assumption clearly, and report unclear behaviour as an observation rather than a defect. |
| Third-party behaviour (WhatsApp, Instagram, phone handlers) is outside the site's control. | Verify only that the correct link and pre-filled text are passed on; do not judge the third-party apps. |
| Testing a real business site can create real enquiries. | Never send messages or place calls during testing; close WhatsApp and call prompts. |
| Limited device and browser availability. | Use DevTools emulation and state this as a limitation in the summary. |

# 15. Assumptions

- The site at the given URL is the production version and represents the intended behaviour.

- Product data shown on cards is treated as the reference for comparison with detail pages.

- Test cases are written for features visible on the site; any feature not present is not tested.

- The tester has no access to source code, so testing is black-box only.

# 16. Test Deliverables

| Deliverable | File |
| --- | --- |
| Test Plan | Documentation/YASHART_Test_Plan.docx |
| Test Scenarios, Test Cases, Execution, Bug Reports, RTM, Test Summary | Documentation/YASHART_Manual_Testing.xlsx |
| Product master list (test data) | Test-Data/YASHART_Product_Catalogue_Data.csv |
| Bug report template and individual bug reports | Bug-Reports/ |
| Screenshots and evidence | Screenshots/Test-Evidence/ and Screenshots/Bugs/ |
| Project README | README.md |

# 17. Defect Management Process

Defect lifecycle: New > Open > In Progress > Fixed > Retest > Closed. A defect can also be Reopened (retest failed) or Rejected (not a defect / cannot reproduce). Because the site is owned by a third party, 'Fixed' status will only be used if the site owner makes a change; otherwise defects remain Open.

Defect ID format: BUG_001, BUG_002 ... Evidence file name: BUG_001_short-title.png in Screenshots/Bugs/.

## Severity definitions

| Severity | Meaning on this site |
| --- | --- |
| Critical | Site unusable or main enquiry route impossible (e.g. site does not load; every WhatsApp / call link broken). |
| High | Major feature broken with no easy workaround (e.g. category filter shows wrong products; product pages return an error). |
| Medium | Feature partly wrong or a workaround exists (e.g. one product's specifications differ from its card). |
| Low | Cosmetic or minor text issue (e.g. spelling, alignment, inconsistent label). |

## Priority definitions

| Priority | Meaning |
| --- | --- |
| High | Should be fixed first; affects customers' ability to browse or enquire, or is highly visible. |
| Medium | Should be fixed in the normal course of work. |
| Low | Can be fixed when time permits. |

Severity measures technical impact; priority measures how soon it should be fixed. They can differ — for example, a spelling mistake in the business name (Low severity) can be High priority because every visitor sees it.

# 18. Roles and Responsibilities

| Role | Name | Responsibilities |
| --- | --- | --- |
| Test Engineer | Siddhi Kamble | Analyse the application, design and execute tests, log defects, prepare the test summary |
| Reviewer (optional) | [Name] | Review test plan, test cases and bug reports |
| Site owner (stakeholder) | YASHART | Owner of the application; informed of confirmed defects if the tester chooses to report them |

# 19. Approval / Sign-off

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Prepared by | Siddhi Kamble |  |  |
| Reviewed by | [Name] |  |  |